## Slide 1: QOMBS: Financial Status at M18
The Qombs Project is funded by the European Union’s Horizon 2020 research and innovation programme under grant agreement number 820419
Donata Fornaciari
Pasqualina Pipino
Qombs Review meeting
May 13°, 2020

## Slide 2: Project summary
2
Project Start Date: 01/10/2018
Project End Date: 30/09/2021
36 months
Budget Information
Proposal overall costs: 9.335.635,00 €
Maximum grant amount after evaluation: 9.335.635,00 €
Total costs and maximum grant amount: 9.335.635,00 €
Periodic reporting
RP1: : 01/10/2018 – 31/03/2020 (18 months)
RP2: 01/04/2020 - 30/09/2021 (18 months)
Link to these slide on https://www.qombs-project.eu/index.php/Project_Mid-Term_Review

## Slide 3: Financial status: an overview
Chart: Other direct costs
 | 2283643
 | 872855.48
Chart: Personnel costs
 | 5133665
 | 1977087.57

## Slide 4: Financial status in terms of Personnel costs
M18: 38,51%
Chart: 
| CNR | ETH Zürich | TUM | ASI | Alpes Lasers | ppqSense | IRsweep | Menlo Systems | THALES | UPDiderot | CNRS | ENS | UPDiderot
 | 1333019 | 933286 | 198693 | 214000 | 567000 | 188000 | 591157 | 375000 | 260260 | 0 | 272459 | 109308 | 91483
 | 604254.66 | 318057.45 | 93274.79 | 99033.75 | 100315.89 | 107815.98 | 297126.15 | 206044.63 | 76489.12 | 0 | 74675.15 | 0 | 0
 | 0.4533 | 0.34079 | 0.46944 | 0.46277 | 0.17692 | 0.57349 | 0.50262 | 0.54945 | 0.2939 | 0 | 0.27408 | 0 | 0

## Slide 5: Financial status in terms of Other direct costs
M18: 38,22%
Chart: 
| CNR | ETH Zürich | TUM | ASI | Alpes Lasers | ppqSense | IRsweep | Menlo Systems | THALES | UPDiderot | CNRS | ENS | UPDiderot
 | 692360 | 230550 | 18600 | 106000 | 392250 | 92000 | 179083 | 250000 | 62800 | 0 | 260000
 | 137534 | 77918.88 | 1160.65 | 35642.33 | 231556.54 | 41340.1 | 90496.28 | 209709.42 | 27336.28 | 0 | 20161 | 0 | 0
 | 0.19865 | 0.33797 | 0.062401 | 0.33625 | 0.59033 | 0.44935 | 0.50533 | 0.83884 | 0.43529 | 0 | 0.077542 | 0 | 0

## Slide 6: Financial status in terms of Subcontracting
M18: 0%
Chart: 
| CNR | ETH Zürich | TUM | ASI | Alpes Lasers | ppqSense | IRsweep | Menlo Systems | THALES | UPDiderot | CNRS | ENS | UPDiderot
 | 14000 | 50000
 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 7: Deviations
SUMMING UP
Slight deviations of the use of resources
Personnel costs: underspending for CNRS
Other direct costs: underspending for CNR and CNRS
Thank you for your attention!